Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-8455 |
| Project Name | AI - FAQ ASSISTANT |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the AI FAQ Assistant by entering my email, password, and confirming my password. | 2 | High | Member 1 |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Member 1 |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Google/Facebook authentication. | 2 | Low | Member 2. |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Member 2 |
| Sprint-1 | Login | USN-5 | As a user, I can log into the AI FAQ Assistant by entering my email and password. | 1 | High | Member 3. |
| Sprint-1 | Dashboard | USN-6 | As a user, I can view the dashboard and access the AI FAQ Assistant after logging in. | 2 | High | Member 3 |
| Sprint-2 | FAQ Knowledge Base | USN-7 | As an admin, I can add, edit, and delete FAQ questions and answers. | 3 | High | Member 4 |
| Sprint-2 | AI Question Answering | USN-8 | As a user, I can ask questions in natural language and receive relevant answers from the AI FAQ Assistant. | 5 | High | Member 4 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 10 | 10 Oct 2026 |
| Sprint-2 | 13 | 6 Days | 12 Oct 2026 | 17 Oct 2026 | 13 | 17 Oct 2026 |
| Sprint-3 | 5 | 6 Days | 19 Oct 2026 | 24 Oct 2026 | 5 | 24 Oct 2026 |
| Sprint-4 | 0 | 6 Days | 26 Oct 2026 | 31 Oct 2026 | 0 | 31 Oct 2026 |
| Sprint-5 | 0 | 6 Days | 02 Nov 2026 | 07 Nov 2026 | 0 | 07 Nov 2026 |
| Sprint-6 | 0 | 6 Days | 09 Nov 2026 | 14 Nov 2026 | 0 | 14 Nov 2026 |
| Sprint-7 | 0 | 6 Days | 16 Nov 2026 | 21 Nov 2026 | 0 | 21 Nov 2026 |
| Sprint-8 | 0 | 6 Days | 23 Nov 2026 | 28 Nov 2026 | 0 | 28 Nov 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Velocity

Total Story Points = 10 + 13 + 5 = 28

Average Velocity = 28 ÷ 3 = 9.33 Story Points/Sprint

| Sprint | Remaining Story Points |
| --- | --- |
| Start | 28 |
| Sprint-1 | 18 |
| Sprint-2 | 5 |
| Sprint-3 | 0 |
| Sprint-4 | 0 |
| Sprint-5 | 0 |
| Sprint-6 | 0 |
| Sprint-7 | 0 |
| Sprint-8 | 0 |

This keeps the tracker consistent with the 28 story points in the AI FAQ Assistant backlog.